## Slide 1: Standards and Certification Training
Module B – Process
B5A Standards & Certification Project Management

## Slide 2: REVISIONS
CHANGE
DATE
04/18/2017
03/14/2013
Editorially revised and restructured presentation
First edition

## Slide 3: Module B Course Outline
B1. ASME Organizational Structure
B2. Standards Development: Staff and Volunteer Roles and Responsibilities
B3. Conformity Assessment: Staff and Volunteer Roles and Responsibilities
B4. Initiating and Terminating Standards Projects
B5. Consensus Process for Standards Development
B5A. Standards & Certification Project Management
B6. The Basics of Parliamentary Procedure
B7. The Appeals Process
B8. International Standards Development
B9. ASME Conformity Assessment Programs
B10. Performance Based Standards
B11. Consensus Process for Standards Interpretation and Code Cases

## Slide 4: LEARNING OBJECTIVES
At the end of this module, you will be able to:
  Understand the responsibilities of Standards & Certification Project Management
  Understand the roles and responsibilities of the Project Technical Manager
  Learn how to prepare and submit proposals for approval
  Understand the various options for the committee approval process
Notes: At the end of this module, you will be able to:
  Understand the responsibilities of Standards & Certification Project Management
  Understand the roles and responsibilities of the Project Technical Manager
  Learn how to prepare and submit proposals for approval
  Understand the various options for the committee approval process, as well as the advantages and disadvantages of each.

## Slide 5: PROJECT TEAM
Each standards action is assigned to a Project Team
Membership includes; Project Technical Manager; Project Administrative Manager; additional members, as necessary, including those requesting the action
  Depending on the committee, a subcommittee or the standards committee itself could act as the Project Team
Membership selection process is subject to approval by consensus committee
Depending on applicable standards committee supplemental procedures, the consensus committee, subordinate groups or officers may appoint Project Teams
Primary tasks are to develop proposals and address any comments received on those proposals
Notes: Project Team
Each standards action is assigned to a Project Team
The Project Team will consist of a Project Technical Manager (PTM), a Project Administrative Manager (normally ASME Technical Staff) and, as necessary, additional members who may be committee members or technically knowledgeable members of the public, including those responsible for requesting the action.
  If a Project Team is assigned by the standards committee, the PTM is normally a technically knowledgeable committee member.
  When committees are used as Project Teams, the PTM would be the officer of the standards committee or subcommittee.
  Project Teams could consist of the standards committees itself (a common method in smaller standards committees), or a subcommittee.
The selection process for Project Team members is approved by the consensus committee.
Depending on applicable standards committee supplemental procedures, the consensus committee, subordinate groups or officers may appoint Project Teams.
The primary tasks of the Project Team are to develop proposals and to address any comments received on those proposals.

## Slide 6: PROJECT TECHNICAL MANAGER (PTM)
Responsible for management of the work:
  Setting a schedule
  Arranging for conferences
  Consulting with specialists
  Working with staff to submit proposal(s) for ballot
    Determine appropriate groups needed for approval
  Moving the proposal through multiple levels of balloting
Controls the pace the item is moved through the approval process (e.g. timely responses to comments and communication with committee members)
Learns about committee rules and customs for preparation, submission, and the approval process
Notes:   Project Technical Manager
PTM is responsible for managing the work with tasks such as setting a schedule, arranging for conferences, consulting with specialists, and working with Technical Staff to submit the proposal(s) for balloting. The Project Team is responsible for responding to comments, including any public review comments, and if necessary, deciding what changes to make to the proposal in response to the comments.
  Most proposals require multiple levels of balloting creating the potential for multiple sets of comments. The PTM is responsible for guiding the proposal through these levels and should develop an approval plan depending on the complexity and urgency of the proposal.
The PTM controls the pace the item is moved through the approval process. If the Project Team responds to comments in a timely manner and effectively communicates with the committee members proposals can move forward fairly quickly.
The PTM should learn about committee rules and customs for preparation, submission, and the approval process, which may be more restrictive than those described on the following slides.

## Slide 7
PROPOSAL DEVELOPMENT
Revisions to existing standard
  Relevant existing material should be shown along with a clear indication of what is to be changed*
New standard or case
  Entire document should be included in the proposal**
Proposal files should contain the C&S Connect record number and revision date or number in the header
An explanation describing the rationale behind the proposal should be included as part of the explanation field in the record
  If needed, additional information may be included in a background file
  *Guidelines for Presenting Proposed Revisions for Ballot and Submittal of Approved Revision to C&S Publishing
  **Refer to the C&S Writing and Style Guide
Notes: Proposal Development
  For revisions to an existing standard, the relevant existing material should be shown, along with a clear indication of what is to be changed. Changes to a previous revision being reviewed by the same group should also be distinctly identified. For specific guidance on acceptable proposal formats, refer to the Guidelines for Presenting Proposed Revisions for Ballot and Submittal of Approved Revision to C&S Publishing
  For a new standard or case, the entire document should be included in the proposal. For assistance with proper formatting and grammar used in ASME Codes and Standards, the Project Technical Manager should refer to the C&S Writing and Style Guide.
  Proposal files should contain the C&S Connect record number and revision date or number in the header.
  For all proposals, a rationale statement for the proposal should be included as part of the explanation field in the C&S Connect record. If necessary, additional background or justification for the proposal may be included in the background file on the record

## Slide 8
Submitting the Proposal on C&S Connect
  Subject Field: a concise statement that describes what is being addressed by the proposal
  Proposal Field: one or two sentences that describe the contents of the proposal file
  Explanation Field: a paragraph explaining why the proposal is being presented.
    If a longer explanation is needed, it should be included as part of background material
PROPOSAL SUBMITTAL
Notes: It is important to provide the right information in a way that can be easily understood by the reviewers. The following text fields should be filled in on C&S connect with the following information:
The Subject should be a concise statement that describes what is being addressed by the proposal
The Proposal should be one or two sentences that describe the contents of the proposal file.
The Explanation should be a brief paragraph explaining why the proposal is being presented. If a longer explanation is needed, it should be included as part of background material and referenced in this field.

## Slide 9: PROPOSAL SUBMITTAL
C&S Connect File Upload Fields
  Proposal File - shall contain most recent (latest) version of proposal/document/revision to be reviewed during the consensus process.
  Background Material File(s) should contain background information which will aid in the review and approval of the proposal file.
  Committee Correspondence File(s) should contain any information that is generated as part of the project attached for future or historical purposes
Additional Guidance can be found online via the C&S Connect Help tab.
Notes: There are three categories of files that can be uploaded into a record:
The Proposal File shall contain the most recent (latest) version of proposal/document/revision to be reviewed.
Note:
a) Proposal files should not contain material which is not subject to consensus approval. See background material and committee correspondence fields described below.
b) It is essential that the correct proposal file is attached to the record before it is added to a ballot since files CANNOT be revised while the record is linked to an opened ballot.
c) Once a new file is uploaded, it is automatically labeled “CURRENT PROPOSAL FILE”, and the previous file is archived.
d) A link to the proposal file will be available under the “Proposal” section on the ballot form.
The Background Material File SHOULD contain a file (or files) providing background information including but not limited to technical papers, business plans, sample calculations, tables, figures, and any supporting information that is pertinent to the record.
The Committee Correspondence File SHOULD contain any communications by committee members pertaining to the proposal that should be retained for the lifetime of the record.
Additional guidance on how to develop a component record can be found through the C&S Connect Help Tab.

## Slide 10
Review and Comment (optional)
  Proposal provided to “technically affected parties” to solicit comments from those groups in order to address concerns as early as possible in the balloting process. Following the closure of the ballot, all comments must be addressed, then the item may be balloted using either the tiered, or concurrent voting process
Tiered Voting
  Proposal reviewed and approved in a hierarchal manner, starting with subtier groups and proceeding to the next higher tier groups
Concurrent Voting
  Proposal submitted for ballot of two tiers at once; some committees may ballot one tier for approval and submit the proposal to the upper tier for review and comment
APPROVAL PROCESS OPTIONS
Notes: Committees usually adopt one or more of the following options as the normal approach to obtain approval of proposals, but other approaches may be used. It is important that the project technical manager (PTM) understand the approval process used by their standards committee.
Review and Comment Process: The proposal may be sent out for a review and comment ballot to “technically affected parties,” such as Working Groups, Subgroups, Standards Committees, Supervisory Boards or members of the public, who may ultimately have to vote on the item. Following the closure of the ballot, all comments (if any) must be addressed, then the item may be balloted using either the tiered or concurrent voting process. This approach gives potential voters an opportunity to review the proposal in advance of casting a vote and provide input earlier in the process, which may alleviate future disapprovals when the proposal moves forward for a vote.
Tiered Approval Process: The proposal is reviewed and approved in a hierarchal manner, starting with subtier groups and working its way to Standards Committee approval. The proposal may be approved by each group, one group at a time or may be approved by multiple groups on the tier prior to proceeding to the next tier level of approval. This process can be accomplished at face-to-face meetings via telephone conferences or C&S Connect.
Concurrent Voting Process: The proposal is submitted for approval via ballot by two or more tiers at once. Committees may also choose to ballot one tier for approval while including an upper tier for review and comment. This approach is typically used for simple items or items that are urgent in nature.

## Slide 11: BALLOT PROCESS
Ballot is opened by Staff Secretary or PTM.
The PTM shall post a response to all comments.
Negative voters should be asked if they are willing to withdraw their negatives in light of the response posted.
The proposal is then revised to incorporate all changes as a result of the responses to the ballot comments.
  If no changes are required, the proposal may proceed to the next level of balloting
Notes: The typical steps in the ballot process are as follows:
Ballot is opened by Staff Secretary or committee officers for their respective committees.
The Project Technical Manager shall post a response to all comments prior to proceeding to the next tier level of balloting. The Project Technical Manager does not have to wait until a ballot is closed to respond to the comments. The Project Technical Manager is encouraged to communicate with the commenter to ensure their concerns have been addressed. If the voter has been satisfied before ballot closure, they can revisit the ballot and revise their vote.
Following ballot closure, if there are any unresolved negatives, the Negative voters should be asked if they are willing to withdraw their negatives in light of the response posted.
The proposal is then revised to incorporate any changes as a result of the responses to the ballot comments.
  It should be noted that if the proposal does not require any changes after the response to the ballot comments, then the proposal may proceed to the next level of balloting.

## Slide 12: BALLOT PROCESS
The revised proposal is then uploaded to the C&S Connect record proposal file.
The ASME Staff Secretary in conjunction with committee officers or PTM decides what the next level ballot is for the proposal.
Notes: The revised proposal is then posted to the C&S Connect record proposal file by the Staff Secretary, Project Technical Manager or a committee officer.
The Staff Secretary in conjunction with committee officers or Project Technical Manager decides what the next level ballot is for the proposal. For example, the next step could be a ballot at a subordinate committee level, a first consideration ballot, a recirculation ballot, or a ballot to the supervisory Board.

## Slide 13
Following standards committee approval, the Staff Secretary, committee officers and PTM work together to complete the standards development steps noted in Module B5 Consensus Process for Standard Development including:
  Public Review
  Supervisory Board Approval
  Appeals Hearings (if any)
  ANSI Approval
  Publication
CONSENSUS PROCESS
Notes:   As noted in S&C Module B5 Consensus Process for Standard Development, after standards committee approval, the Staff Secretary, committee officers and the Project Technical Manager work together to complete the standards development steps of Public Review, Supervisory Board Approval, final ANSI Approval and publication.

## Slide 14: PUBLICATION
Manuscript/Proofs
  If PTM has opportunity to review manuscript prior to submittal to ASME Publishing, they should verify that the manuscript accurately reflects the approved proposal(s)
The published revision(s) should be verified against the approved proposal(s). Staff and applicable committee members should be notified of any deviations
Notes: The staff secretary and selected committee members, which may include committee officers and Project Technical Managers, are responsible for verifying that the proposals are published as approved by the committee:
If afforded the opportunity, committee members should review the manuscript prior to submittal to ASME Publishing to verify that the manuscript accurately reflects the approved proposal(s).
The published revision(s) should be verified against the approved proposal(s). Staff and applicable committee members should be notified of any deviations.

## Slide 15
All standards-related proposals are managed by an assigned Project Team
The Project Technical Manager is vital in ensuring timely preparation and submittal of the proposal to the relevant technical groups and ensuring all comments are addressed
Familiarity with C&S Connect is essential for the development, submittal, approval of proposals.
  C&S Connect Online Help for Volunteers
  Staff Lead Training Courses
MODULE SUMMARY
Notes: All standards-related proposals are managed by an assigned Project Team.
The Project Technical Manager is vital in ensuring timely preparation and submittal of the proposal to the relevant technical groups and ensuring all comments are addressed.
Familiarity with C&S Connect is essential for the development, submittal, and approval of proposals. It’s highly recommended that committee members be well versed with C&S Connect and its capabilities prior to taking on the role of Project Technical Manager.
This can be accomplished by reviewing the Online Help for Committee Members (available on the C&S Connect Help Tab) or by attending an Advanced C&S
Connect training course, when offered by ASME staff.

## Slide 16: REFERENCES
Guidelines for Presenting Proposed Revisions for Ballot and Submittal of Approved Revision to C&S Publishing
https://cstools.asme.org/csconnect/FileUpload.cfm?View=yes&ID=48367
C&S Writing and Style Guide 2010 https://cstools.asme.org/csconnect/FileUpload.cfm?View=yes&ID=31046
C&S Connect Volunteer Training Resources
https://cstools.asme.org/csconnect/News.cfm?AnnouncementTypeID=4&AnnouncementFormID=1
S&C Module B5 Consensus Process for Standard Development
https://www.asme.org/about-asme/standards/standards-certification-member-training-resources/standards-certification-leadership-training